Weekly Report

05/10/2026 – 11/10/2026

Group ID: 06

Project Name: TroMate

Prepared by: Phạm Hữu Nam

Team members:

24125008 - Nguyễn Gia Hào Technical Lead
24125010 - Cao Quảng Hưng QA / Tester
24125013 - Trịnh Võ Nam Kiệt Scrum Master / Project Lead
24125015 - Phạm Hữu Nam UI/UX Designer
24125020 - Huỳnh Chí Tôn Product Owner / Business Analyst

# 1.  Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Team kick-off: agreed Scrum roles, responsibilities and collaboration rules | 08/10 | All | 100% |
| 2 | Tool setup: Slack channel, GitHub repository and Jira Scrum board (workflow, Definition of Done, 5 sprints) | 09/10 | Nam, Hào, Kiệt | 100% |
| 3 | Proposing different ideas and reaching a consensus | 09/10 | All | 100% |
| 4 | Problem validation: user research survey via Google Form (9 responses) | 10/10 | Nam | 100% |
| 5 | PA0 project proposal consolidated and reviewed | 08/10 | Tôn, Hào | 100% |
| 6 | Software Development Plan — drafting (outline, phases, sprints, releases) | 11/10 | Kiệt | 100% |

# 2.  Issues and impacts:

- The official PA1 document templates (Software Development Plan, Vision, Weekly Report) were not available at kick-off and were retrieved from Moodle later in the week. Impact: drafting started from the standard RUP outline; no schedule slip.

- Technical feasibility of the NLP / OCR pipeline is not yet confirmed. Impact: no effect this week; a technical spike is planned for the Elaboration phase.

- The project proposal currently lacks a clear revenue model. Impact: no immediate impact this week. We will analyze survey responses to set suitable pricing thresholds ensuring the product remains accessible to target users while staying commercially viable.

# 2.  Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Team roles and responsibilities documented; Jira working rules (SOP) established | 16/10 | Kiệt, Hào |
| 2 | MVP scope decision record approved (feature prioritisation and deferrals) | 16/10 | Tôn |
| 3 | Software Development Plan completed (3 phases, 5 sprints, 3 test builds, schedule, risk register) | 17/10 | All |
| 4 | Vision document completed (problem, target users, product features, non-functional requirements) | 17/10 | Tôn |
| 5 | Software Requirements Specification — use cases and user stories with acceptance criteria (baseline) | 18/10 | Tôn, Nam |
| 6 | Produce user flows, screen inventory and 6 UI wireframes (Dashboard, Add Expense, Rent Bill Review, Settlement, Monthly Report, Ledger) | 17/10 | Nam, Hào |
| 7 | Weekly reports 1 and 2 prepared | 18/10 | Nam |
| 8 | PA1 package assembled and submitted (PA1-Group06) | 18/10 | Nam, Kiệt |