Weekly Report

12/10/2026 – 18/10/2026

Group ID: 06

Project Name: TroMate

Prepared by: Phạm Hữu Nam

Team members:

24125008 - Nguyễn Gia Hào Technical Lead
24125010 - Cao Quảng Hưng QA / Tester
24125013 - Trịnh Võ Nam Kiệt Scrum Master / Project Lead
24125015 - Phạm Hữu Nam UI/UX Designer
24125020 - Huỳnh Chí Tôn Product Owner / Business Analyst

# 1.  Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Team roles and responsibilities documented | 13/10 | Kiệt | 100% |
| 2 | Jira working rules (SOP) established | 14/10 | Hào | 100% |
| 3 | MVP scope decision record approved (feature prioritisation and deferrals) | 14/10 | Tôn | 100% |
| 4 | Software Development plan completed (3 phases, 5 sprints, 3 test builds, schedule, risk register) | 16/10 | All | 100% |
| 5 | Vision document completed (problem, target user, product features, etc.) | 17/10 | Tôn | 100% |
| 6 | Software Requirements Specification — use cases and user stories with acceptance criteria (baseline) | 18/10 | Tôn, Nam | 100% |
| 7 | User flow, screen inventory and 6 UI wireframes produced | 17/10 | Nam, Hào, Hưng | 100% |
| 8 | Weekly reports 1 and 2 prepared | 17/10 | Nam | 100% |
| 9 | PA1 package assembled and submitted | 18/10 | Nam, Kiệt | 100% |

# 2.  Issues and impacts:

- MVP scope trimmed to protect the 5-sprint plan: the usage-anomaly detector, the monthly analytics report and the meme-image generator were deferred to a post-MVP backlog. Impact: clearer, more realistic scope for Elaboration; deferred items recorded.

- OCR accuracy on handwritten or faint bills remains a known risk. Impact: mitigated by the mandatory human-review step (the PENDING confirmation card) before any extracted value reaches the ledger.

# 3.  Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Use-case model and user stories with acceptance criteria for all MVP epics | 25/10 | Tôn |
| 2 | Draft Software Architecture Document (SAD) | 25/10 | Hào |
| 3 | Bot skeleton, CI pipeline and database setup | 25/10 | Hào |
| 4 | Clickable UI prototype (chat flows, Mini App screens) – first version | 25/10 | Nam |
| 5 | Technical spike: NLP quick split (chat message -> ledger entry) | 25/10 | Hào |
| 6 | Technical spike: OCR rent-bill extraction | 25/10 | Hưng |
| 7 | Technical spike: VietQR payload and Mini App authentication | 25/10 | Hào |
| 8 | Draft test plan | 25/10 | Hưng |
| 9 | Weekly report 3 | 25/10 | Nam |