Weekly Report

19/10/2026 – 25/10/2026

Group ID: 06

Project Name: TroMate

Prepared by: Phạm Hữu Nam

Team members:

24125008 - Nguyễn Gia Hào Technical Lead
24125010 - Cao Quảng Hưng QA / Tester
24125013 - Trịnh Võ Nam Kiệt Scrum Master / Project Lead
24125015 - Phạm Hữu Nam UI/UX Designer
24125020 - Huỳnh Chí Tôn Product Owner / Business Analyst

# 1.  Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Revise Vision Document (SCRUM-95) | 25/10 | Tôn | 100% |
| 2 | Revise Project Plan (SCRUM-94) | 25/10 | Hào | 100% |
| 3 | Create Use Case Diagrams — draft initial diagrams for MVP epics (SCRUM-103) | 25/10 | Tôn | 100% |
| 4 | Initialize Mini App — backend skeleton and Telegram authentication spike (SCRUM-102) | 25/10 | Nam | 100% |
| 5 | Technical spike: Evaluate OCR engine for receipt and utility bill extraction (SCRUM-99) | 25/10 | Hào | 100% |
| 6 | Technical spike: Research QR debt payments and VietQR standards (SCRUM-110) | 25/10 | Kiệt | 100% |
| 7 | Technical spike: Integrate e-wallet — evaluate MoMo and ZaloPay API feasibility (SCRUM-101) | 25/10 | Hưng | 100% |
| 8 | Writing weekly report 3 (SCRUM-106) | 25/10 | Nam | 100% |

# 2.  Issues and impacts:

The Vision Document and Project Plan lacked sufficient detail in feature specifications and milestone criteria following initial review. Impact: Both documents were thoroughly revised with concrete requirements and sprint breakdowns; a Revision History table was added at the top of each document, and line-level changes were highlighted in blue text for transparent change tracking.

Presenting all use cases abstractly within a single combined table made complex flows and actor interactions difficult to interpret. Impact: The team restructured the requirements model by breaking down each use case into an individual, dedicated specification table detailing preconditions, main success scenarios, and alternative exception flows.

The UI prototype screens were complex and isolated across disconnected wireframes, obscuring the end-to-end user journey between Telegram bot interactions and Mini App views. Impact: The UI team synthesized the fragmented wireframes into cohesive visual user flow diagrams and an integrated Figma prototype, establishing seamless transitions across all key user paths.

Ensuring smooth payment settlement UX required investigating automated transfer notifications when roommates send funds via bank transfer, but standard retail banking lacks open webhook APIs. Impact: The team conducted technical spikes on VietQR standards and e-wallet deep-linking, establishing fallback payment confirmation protocols and transfer syntax parsing to verify settlements reliably.

# 3.  Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Finalize Use Case Diagrams and complete peer review (SCRUM-103) | 27/10 | Tôn |
| 2 | Complete Use Case Specifications for all MVP flows (SCRUM-104) | 28/10 | Hưng |
| 3 | Complete Mini App initialization and verify Telegram integration (SCRUM-102) | 28/10 | Nam |
| 4 | Complete OCR evaluation spike and document engine recommendations (SCRUM-99) | 28/10 | Hào |
| 5 | Complete e-wallet integration spike and mock transfer endpoints (SCRUM-101) | 28/10 | Hưng |
| 6 | Complete QR debt payments research and dynamic VietQR generator (SCRUM-110) | 28/10 | Kiệt |
| 7 | Update UI Prototyping with high-fidelity Figma interactive prototype (SCRUM-97) | 30/10 | Kiệt |
| 8 | Fill in Weekly Reports for Week 3 and Week 4 (SCRUM-106) | 01/11 | Nam |
| 9 | Package and submit PA2 deliverables (PA2-Group06) (SCRUM-105) | 01/11 | Nam |