Weekly Report

26/10/2026 – 01/11/2026

Group ID: 06

Project Name: TroMate

Prepared by: Phạm Hữu Nam

Team members:

24125008 - Nguyễn Gia Hào Technical Lead
24125010 - Cao Quảng Hưng QA / Tester
24125013 - Trịnh Võ Nam Kiệt Scrum Master / Project Lead
24125015 - Phạm Hữu Nam UI/UX Designer
24125020 - Huỳnh Chí Tôn Product Owner / Business Analyst

# 1.  Achievements since last week:

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Revise Vision Document (SCRUM-95) | 25/10 | Tôn | 100% |
| 2 | Revise Project Plan (SCRUM-94) | 25/10 | Hào | 100% |
| 3 | Create Use Case Diagrams (SCRUM-103) | 27/10 | Tôn | 100% |
| 4 | Initialize Mini App (SCRUM-102) | 28/10 | Nam | 100% |
| 5 | Evaluate OCR (SCRUM-99) | 28/10 | Hào | 100% |
| 6 | Integrate e-wallet (SCRUM-101) | 28/10 | Hưng | 100% |
| 7 | Research QR Debt Payments (SCRUM-110) | 28/10 | Kiệt | 100% |
| 8 | Create Use Case Specifications (SCRUM-104) | 28/10 | Hưng | 100% |
| 9 | Update UI Prototyping (SCRUM-97) | 30/10 | Kiệt | 100% |
| 10 | Fill in the Weekly Report (Week 3 & Week 4) (SCRUM-106) | 01/11 | Nam | 100% |
| 11 | Package and Submit PA2 Deliverables (SCRUM-105) | 01/11 | Nam | 100% |

# 2.  Issues and impacts:

The project plan is still somewhat ambiguous because multiple team members are assigned to the same work. The TA expects us to break down the plan into granular tasks so that each task is assigned to only one person.

Regarding the Vision Document, the TA requested a more specific competitor analysis. We need to create a structured comparison table highlighting the feature gaps between our app, Zalo, and MoMo (what we have versus what they offer or lack). Addionally, we must analyze why competitors omit certain features  -specifically, whether those features were deemed ineffective/impractical or left out for other reasons. Lastly, we need to decide whether our system should include a shared common fund feature for all members in a the same room / group chat.

# 3.  Next week's goals:

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Sprint 3 Planning & decision on automatic payment notification research (T05/T07) | 02/11 | All |
| 2 | Bot skeleton and Telegram webhook implementation (T07.1) | 08/11 | Hào |
| 3 | CI pipeline setup: GitHub Actions for linting and unit tests (T07.2) | 05/11 | Hưng |
| 4 | PostgreSQL and Redis setup, initial database schema & migrations (T07.3) | 06/11 | Kiệt |
| 5 | Natural-language expense parsing: extract amount, payer, and payees (T08.1) | 08/11 | Hào |
| 6 | Currency normalization engine for Vietnamese slang (k, tr, củ ...) (T08.2) | 08/11 | Kiệt |
| 7 | Curate test corpus of real chat expense messages for validation (T08.3) | 07/11 | Hưng |
| 8 | Draft Software Architecture Document (SAD) and system overview (T12.1) | 08/11 | Hào |
| 9 | Design UML models: class, sequence, and state diagrams (T12.2) | 08/11 | Tôn |
| 10 | Draft Test Plan and baseline test cases for text logging flow (T12.3) | 08/11 | Hưng |
| 11 | Prepare UI assets & component specs for confirmation cards and opt-out settings (T09.2, T10.2) | 08/11 | Nam |
| 12 | Weekly report 5 prepared | 08/11 | Nam |